# Discussion prompt: AI-Searchable Knowledge Hub (Goal 4)

Use this to open the conversation — it's the short version of the full spec, framed around the decisions still left to make.

The goal: make every blog post and AI CoC session write-up searchable in one place, powered by FluffyJaws, surfaced on the re-think/culture-tecture homepage and on the AI CoC Hub. Live by Q4, tracked by monthly searches/users and a drop in time spent hunting for old content.

Where this stands: the hard groundwork is done —

- Blog posts and AI CoC write-ups both live in clean, well-scoped SharePoint folders (content/en/publish/ and content/en/aicoc/) that map 1:1 to what's already published. No custom crawler or mirroring hack needed.

- The AI CoC session transcripts folder is cleaned and fully mapped to its corresponding write-ups — ready as a phase-2 source once we decide to bring it in.

- Audience is confirmed: Adobe SSO only, same as the blog today. That means FluffyJaws can be called directly from the browser using the visitor's existing session — no backend proxy, no other team's infrastructure needed. This is what makes the build fully self-contained.

- FluffyJaws has no drop-in website widget, so we build our own search UI against its production API — same pattern as the other custom blocks already in this codebase.

What's left:

- Send the platform-team questions to #fluffyjaws-enablement — SharePoint folder-scoping, refresh cadence, whether a single knowledge base can be filtered by content type at query time (or if we need three separate FluffyPacks), citation schema, and rate limits.

- Build two small UI pieces: a compact search field on the homepage (searches everything by default) and a fuller search experience on the AI CoC hub (scoped to sessions). Both are in-house work, no developer from outside the team needed.

- Validate before calling it live: citations link to the right page, transcript-sourced answers cite the write-up (not the raw transcript), scoped search actually returns different results per scope, and freshness/rate-limits are measured.

- Wire up usage tracking — FluffyJaws only gives aggregate numbers, so query-level analytics (searches, no-result rate, citation clicks) get added to the existing Blog & AI CoC dashboard.

- Confirm timing: which Q4, any interim checkpoint, and whether transcripts ship at launch or genuinely as a phase 2.

Full spec is attached for the details behind each of these.